DOVECOTE SYSTEMS LTD

Company No. 17160178

START UP LOAN APPLICATION

Business Plan & Supporting Documentation

Applicant:  Matt Brander

matt.brander@gmail.com  |  07763 726 307

179 King Georges Avenue, Southampton, SO15 4LD

Loan Requested:  £25,000

September 2026  |  Joint application with Darwin Brander (co-director)

# 1. Executive Summary

Dovecote Systems Ltd is applying for a £25,000 Start Up Loan to commission its first revenue-generating Battery Energy Storage System (BESS), fund the director's professional electrical qualification, and reimburse startup capital already invested in business assets.

The business owns and operates grid-connected battery storage assets that earn income automatically through two complementary routes: (1) electricity price arbitrage — charging overnight when power is cheap and discharging during peak hours — and (2) participation in the UK's national grid flexibility markets through established aggregator partnerships.

Our first asset (Node-3) is at an advanced pre-revenue stage:

- Hardware on site: FoxESS KH10.5 HV commercial inverter + 72kWh battery (3 × Nissan e-NV200 packs)

- Grid connection secured: G99 offer FJJ907/1 accepted 2 June 2026 at £0 cost from SSEN

- Flexibility market: registered and PQQ-approved on SSEN's ElectronConnect platform

- Dispatch software: in-house automated LP optimisation system, fully tested

- Aggregator pipeline: active discussions with Flexitricity and Octopus Kraken Flex

The only remaining step before Node-3 generates revenue is HV electrical commissioning by a qualified electrician (~£2,000). This loan funds that commissioning and, critically, the director's own electrical qualification — eliminating the need for external electricians on all future nodes.

Matt Brander and co-director Darwin Brander are both enrolling in a private fast-track electrician programme (JIB Gold Card, 12–18 months, ~£9,000 each). Once qualified (expected Q1–Q2 2028), Dovecote Systems will carry out all commissioning, G99 witness testing, and maintenance in-house, saving approximately £2,000 per new node added to the fleet.

Conservative financial projections show net annual income of £3,497 per node, with a credible path to 26 nodes and £50,000 personal income within 5 years. Scaling beyond Node-3 will be funded through asset finance and SSAS pension loan — not further Start Up Loans.

# 2. The Business

## Company Information

| Field | Detail |
| --- | --- |
| Company Name | Dovecote Systems Ltd |
| Companies House No. | 17160178 |
| Date Incorporated | 15 April 2026 |
| Registered Address | 179 King Georges Avenue, Southampton, SO15 4LD |
| Directors | Matt Brander (Director) ¦ Darwin Brander (Co-Director, Operations) |
| Email | matt.brander@gmail.com |
| Phone | 07763 726 307 |
| Business Type | Energy Technology — Battery Energy Storage |
| Trading Status | Pre-revenue (commissioning phase) |
| VAT Registration | To be registered upon reaching threshold |

## About the Director

Matt Brander has over 20 years of experience in IT infrastructure, having worked primarily within the NHS and healthcare sector. He has designed and deployed enterprise-scale systems including virtualised desktop infrastructure (VDI) serving 12,500+ users across NHS sites.

Relevant expertise directly applicable to this business:

- Software development: Python, Linux, FastAPI, database design — used to build Node-3's automated dispatch engine

- Systems integration: networking, hardware interfacing, Modbus RTU/RS485 protocols — used to integrate the FoxESS inverter

- Regulatory navigation: managed the G99 grid connection process end-to-end with no professional agent

- Commercial development: identified and engaged Flexitricity and Octopus Kraken Flex as prospective aggregator partners

- Electrical training: enrolling in full private fast-track electrician programme (JIB Gold Card, September 2026)

Matt is transitioning from NHS employment to full-time self-employment on 24 October 2026, supported by a redundancy settlement. He has been developing Dovecote Systems as his primary commercial focus since April 2026.

# 3. Products and Services

## What We Do

Dovecote Systems Ltd owns and operates Battery Energy Storage Systems (BESS). A BESS is a large-scale battery connected to the electricity grid that can charge and discharge automatically in response to electricity price signals and grid operator instructions.

Unlike solar panels, a BESS generates income regardless of weather — it exploits the price difference between cheap off-peak electricity (typically 11pm–5am) and expensive peak-demand periods (typically 4pm–8pm). On Octopus Agile tariffs, this spread can exceed 30p/kWh.

## Node-3 Asset Specification

| Component | Specification |
| --- | --- |
| Inverter | FoxESS KH10.5 HV — 10.5kW continuous, commercial grade |
| Battery (total) | 72kWh (3 × 24kWh Nissan e-NV200 EV packs, repurposed) |
| Grid connection | Single-phase 230V, G99 approved, 5.5kW export (FJJ907/1) |
| Control system | Raspberry Pi running in-house LP dispatch software |
| Battery management | T-2CAN ESP32 + Battery-Emulator firmware (BMS interface) |
| Grid comms | Modbus RTU via RS485 (inverter control) |
| Monitoring | Web portal — real-time SOC, session logs, dispatch plan |
| Operational mode | Pre-commissioning (awaiting HV electrician) |

## Revenue Streams

Node-3 generates income through two routes operating simultaneously:

| Revenue Stream | Annual (per node) | Route |
| --- | --- | --- |
| Agile arbitrage | ~£1,800 | Octopus Agile — automated buy/sell, no counterparty risk (range £1,500–£2,000) |
| Flexibility / BM market | ~£3,147 | Via aggregator (Flexitricity / Octopus Kraken Flex) |
| StorageSub / algorithm licence | ~£2,352 | £49/mo subscription: 12kWh/day reserved capacity + proprietary dispatch algorithm licence. 4 subscribers by Year 2. |
| Total (Year 2 run rate) | ~£7,299 | All three streams at full operation |

Flexibility market rates of £3,000–£8,000/yr per 10kW asset have been quoted by Flexitricity (Jamie Hillis, email correspondence June 2026). Our model uses the lower end for conservatism.

# 4. Market Analysis

## Market Opportunity

The UK is undergoing rapid electricity grid transformation driven by renewable energy growth. As wind and solar generation increases, the grid requires more flexibility — assets that can respond quickly to supply/demand imbalances. This creates a growing, government-supported market for assets like ours.

Key market indicators:

- The UK Balancing Mechanism (BM) paid £2.7bn to flexibility providers in 2024/25

- SSEN's ElectronConnect platform has grown from 12 to 50+ registered assets in Hampshire/Wiltshire in 18 months

- Octopus Agile peak/off-peak spreads averaged 28p/kWh in 2025, with spikes exceeding 50p/kWh

- The British Energy Security Strategy targets 24GW of large-scale storage by 2030 — domestic/small commercial assets are part of this

## Target Revenue Market

Our primary revenue market is the SSEN Distribution System Operator (DSO) flexibility procurement, accessed through the ElectronConnect platform. SSEN holds mini-competition windows (the next opens 21 September 2026) where pre-approved assets can bid for Secure, Dynamic, and Slow flexibility services.

Secondary market: national Balancing Mechanism via aggregators. Flexitricity and Octopus Kraken Flex both aggregate small-scale BESS assets and handle all trading on our behalf in exchange for a revenue share.

## Competitive Position

Our competitive advantages:

- Zero grid connection cost (FJJ907/1 accepted at £0 — unusual for new connections)

- Repurposed EV packs reduce capital cost by ~60% vs new lithium cells

- In-house software eliminates ongoing SCADA/EMS licensing fees (typically £1,200–£3,600/yr for commercial systems)

- In-house electrical qualification (from Q1 2028) eliminates £2,000/node external commissioning cost — equivalent to 23 days of Node-3 revenue saved per node

- First-mover advantage in SSEN's ElectronConnect registration for this MPAN

# 5. Use of Loan Funds

The £25,000 loan is deployed across four categories: commissioning Node-3, building in-house electrical capability, reimbursing startup capital already invested, and maintaining a working capital buffer.

| Item | Cost | Notes |
| --- | --- | --- |
| HV electrical commissioning — Node-3 (G99 witness test, inverter wiring, sign-off) | £2,000 | Month 1–2. Final step before Node-3 generates revenue. |
| Public liability insurance (min £2M — required before grid OA executed) | £800 | Month 1. Mandatory for grid-connected operation. |
| Director's electrical training — private fast-track JIB Gold Card programme | £9,000 | Month 1. Matt Brander enrolled concurrently with Darwin Brander. Both qualified within 12–18 months. Eliminates £2,000/node external commissioning cost from Q1 2028. |
| Reimbursement of director's startup capital (pre-incorporation purchases) | £3,800 | Month 1. FoxESS inverter £1,200 + first battery pack batch £1,800 + custom equipment trailer £800. All assets on site and in business use. |
| Working capital reserve | £9,400 | Held in account. Covers pre-revenue operating costs, loan repayments, and contingencies until Node-3 reaches full revenue (Month 6). |
| TOTAL | £25,000 |  |

The director's startup capital reimbursement (£3,800) covers hardware purchased personally prior to incorporation and now in full business use. Receipts are held for each item.

# 6. Financial Projections

## 12-Month Revenue Forecast — Node-3

See attached Cash Flow Forecast for full month-by-month figures. Summary below:

| Period | Nodes Active | Monthly Revenue | Notes |
| --- | --- | --- | --- |
| Months 1–2 (Sep–Oct 2026) | 0 (commissioning) | £0 | HV commissioning underway |
| Months 3–4 (Nov–Dec 2026) | 1 node, Agile only | £150 | Node-3 Agile arbitrage begins |
| Month 4+ (Dec 2026) | 1 node + 1 StorageSub | £199 | StorageSub launches — 1 subscriber per node (£49/mo) |
| Months 6–12 (Feb–Aug 2027) | 1 node, full revenue | £461 | Flex/BM revenue begins (£262/mo) — total: £150+£262+£49 |
| Month 11–12 (Jul–Aug 2027) | Node-4 commissioned | £461+ | Asset finance approved M9–10 (6-month revenue track record). Node-4 live end of Year 1. |
| Q1–Q2 2028 (Year 2) | 4 nodes, 4 StorageSubs | £608+ | Nodes 5–6 via asset finance. 4 nodes × 1 sub = £196/mo. Both directors JIB Gold Card. |

## Fleet Scaling — Funding Roadmap

The Start Up Loan funds Node-3 commissioning and director qualification only. Fleet expansion beyond Node-3 follows a two-stage funding approach:

- Stage 1 — Asset finance (Year 1–2): After 6 months of Node-3 revenue (Month 9, ~May 2027), Dovecote applies for asset finance to fund Node-4. EV battery packs, inverters, and enclosures are eligible as discrete assets. Node-4 is expected to be commissioned by Month 11–12. Each subsequent node adds to the revenue track record, enabling rolling asset finance applications for Nodes 5 and 6 in Year 2.

- Stage 2 — SSAS pension loan (Year 2–3): Matt Brander holds a Self-Invested Small Scheme pension (SSAS). Once the business asset base reaches the required threshold, a SSAS loanback provides capital for accelerated scaling at Year 3+. This is a director-led instrument requiring no external lender approval.

This approach means the business is never dependent on a single funding source and does not require further Start Up Loans to scale. The 26-node target generates approximately £50,000 annual personal income and is achievable within the 5-year loan term.

## Loan Repayment

| Field | Value |
| --- | --- |
| Loan amount | £25,000 |
| Interest rate | 7.5% fixed (rate from 6 April 2026) |
| Preferred term | 5 years (60 months) |
| Monthly repayment | £501 |
| Total repayable | £30,055 (£5,055 interest) |
| Year 1 repayment coverage | From working capital reserve / redundancy settlement |
| Year 2+ repayment coverage | From Node-3 + additional nodes' trading revenue |
| Full repayment date | August 2031 |

## 3-Year Outlook

| Year | Nodes | Gross Revenue | Loan Repayment | Net |
| --- | --- | --- | --- | --- |
| Year 1 (Sep 26–Aug 27) | 0→1 | ~£3,900 | £6,014 | Covered by redundancy settlement (£22k net) |
| Year 2 (Sep 27–Aug 28) | 2→4 | £7,300–£14,600 | £6,014 | Node-4 live (asset finance). Nodes 5–6 via further asset finance. 4 StorageSubs by Q1–Q2 2028. |
| Year 3 (Sep 28–Aug 29) | 4→8 | £14,600–£29,200 | £6,014 | In-house commissioning from Q1 2028 (JIB Gold Card). SSAS loan activated if required for scaling. |
| Year 4–5 target | 10–26 | £35,000–£91,000 | £6,014→£0 | Loan repaid; £50k+ personal income |

From Year 3 onwards, both directors hold JIB Gold Cards, enabling all commissioning and G99 witness testing to be carried out in-house. At a 26-node fleet this saves approximately £52,000 in contractor costs compared to external electricians.

# 7. Personal Financial Position

The applicant's personal financial position during the loan period is as follows:

- Current employment: NHS IT contractor, ending 24 October 2026 (voluntary redundancy)

- Redundancy settlement: approximately £28,000 gross (~£22,000 net) — receivable October 2026, providing a personal financial runway of approximately 12–14 months at current living costs

- Business income: Node-3 revenue expected from November 2026, scaling as per projections above

- Loan repayments (£501/mo) will be serviced from the redundancy settlement in Year 1, transitioning to business revenue in Year 2

A completed Personal Survival Budget is attached separately.

# 8. Mentoring and Support

The 12 months of free business mentoring included with the Start Up Loan will be directed toward:

- Commercial and sales development — building relationships with additional flexibility aggregators

- Financial management — structuring company accounts, VAT registration, director salary/dividend planning

- Asset acquisition strategy — identifying additional repurposed EV battery sources for future nodes

- Grant and funding awareness — UKRI Net Zero Innovation Portfolio, Innovate UK, LNRS funding relevant to community storage

# 9. Risk Assessment

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Electricity price spread narrows | Low–Medium | Flexibility/BM revenue is price-spread independent; dual revenue stream design |
| Aggregator onboarding delayed | Medium | Two aggregators in parallel (Flexitricity + Octopus); Agile arbitrage provides revenue while waiting |
| Battery degradation | Low (5-yr horizon) | Repurposed packs have 70%+ SoH tested; conservative 88% RTE modelled |
| Training programme takes longer than 18 months | Low | Revenue model does not depend on in-house qualification — external electricians used at ~£2,000/node until Matt and Darwin are qualified |
| Loan repayment shortfall in Year 1 | Very Low | ~£22k net redundancy settlement covers 43 months of £501/mo repayments independently of business revenue |
| Regulatory change to flex markets | Low | SSEN DSO flexibility is a contractual obligation under OFGEM Licence Condition 15; not subject to arbitrary withdrawal |

# 10. Declaration

I confirm that the information provided in this business plan is accurate and complete to the best of my knowledge. I understand that the Start Up Loan is a personal loan and that I am personally liable for repayments.

Signed: ___________________________          Date: _______________

Matt Brander, Director — Dovecote Systems Ltd